## Slide 1: FEB CUSTOMER DAY
TEAM CS 21

## Slide 2: ORIGINAL GOALS
Write tests for shielding and combat
Implement Data Persistence
Implement Horizontal Scalability via Quadtree
Notes: 2 minutes

## Slide 3: WRITE TESTS FOR SHIELDING AND COMBAT
Blackbox tests for partial shielding and combat have been written.
xUnit tests have been fully written for shielding and for combat.
Tests revealed precision errors which were caused by the Vector2 type only accepting floats. We rectified this by creating a Vector2 class which accepted doubles.
Other bugs due to improper handling of angles (and of malicious user input) were discovered and have since been fixed.

## Slide 4: IMPLEMENT DATA PERSISTENCE
Our goal this iteration was to consider data persistence.
  The idea was that every couple of minutes we would dump the node state in to some sort of backing storage
    It would be acceptable for the arbiter to go down
The plan was to use SQLite as the main database management system.
  Storage wise we were thinking it would be a good idea for one central table instead of using separate table for each node’s state.
Although data persistency is an important issue we have decided to lower its priority in order to focus on more pressing matters.
We are planning on coming back to it at the end

## Slide 5: HORIZONTAL SCALABILITY VIA QUADTREE
We have started implementing the central event bus system and initial quadtree code
We have a architecture plan for the quadtree-based scalability system
We decided to think more of the conceptual aspects at this stage instead of jumping to an implementation. This is in line with our testing approach, that got more rigorous the past iteration (and helped us uncover major bugs in the shielding code).
The quadtree system (or another suitable form of scalability) is the topmost priority for the project and is to be implemented by the end of it.

## Slide 6: ISSUES
Issues with precision were solved by switching from Floats to Doubles
This caused some unexpected issues in testing, but this has been rectified.
This caused shielding to take longer to debug and merge than we expected.
Less manpower than usual this iteration due to approved absence of a team member.
This should no longer be an issue for the final iteration.

## Slide 7: WHAT WE ARE WORKING ON FOR THE FINAL ITERATION
Event bus system for:
  Command communication between arbiter and computes nodes
  Relaying user API calls to the compute nodes
  Transfer of ships across nodes (node eviction)
Distributed quadtree over the bus system
Refactoring and other codebase improvements.
If we have time:
  Good persistence (not just very basic)
  Bigger-scale testing

## Slide 8: GOALS FOR NEXT ITERATION
Are there any other goals you would like us to look into or change for the final iteration?

## Slide 9: DELIVERY
How would you like us to deliver the final product?